🪶

SEVEN FEATHERS WELLNESS RETREAT

Investment Opportunity

Lansing, NC  ·  Ashe County  ·  Blue Ridge Mountains

| Property | 9.62 acres · Lansing, NC (Ashe County) |
| --- | --- |
| Current Status | Operating short-term vacation rental · 4.97-star Airbnb rating |
| Investment Ask | $125,000 – $150,000 |
| Year 3 Revenue | $186,000 – $244,000 (projected) |
| Structure | Equity, revenue share, loan, or hybrid — open to discussion |
| Contact | 7featherswellness@proton.me · 336-267-6897 |

CONFIDENTIAL

EXECUTIVE SUMMARY

# The Opportunity

Seven Feathers Wellness Retreat is a 9.62-acre property in Lansing, NC (Ashe County), currently operating as a short-term vacation rental with a 4.97-star Airbnb rating. The property is positioned for phased expansion into a wellness sanctuary offering nature immersion, retreat programming, and holistic healing experiences — while continuing to generate income throughout the transition.

The investment thesis is straightforward: optimize and expand an existing, income-producing rental property into a multi-revenue wellness destination in one of the fastest-growing sectors of the tourism economy. Each phase generates revenue before the next requires significant capital — limiting downside exposure and building on proven demand.

The property generated real revenue with minimal effort. Under full management, these numbers represent a starting point — not a ceiling.

## Why Wellness, Why Now

The global wellness tourism market was valued at approximately $950 billion in 2024 and is projected to reach $1.7–2.0 trillion by 2030, growing at 8–10% annually (Straits Research, Arizton, Precedence Research). North America accounts for 35–42% of the global market.

Demand for intimate, nature-based, owner-operated sanctuaries is expanding — and the supply of authentic ones in the Blue Ridge region remains limited. Ashe County offers what Asheville and Boone cannot: genuine seclusion, open land, and lower operating costs, allowing competitive pricing with healthy margins.

## Current Revenue Performance

| 2021 Revenue | $6,744 (casual rental, first year) |
| --- | --- |
| 2022 Revenue | $14,487 (casual rental, peak year) |
| 2023 Revenue | $6,949 (casual rental) |
| 2024 Revenue | $2,691 (Hurricane Helene + property unlisted) |
| 2025 Revenue | $10,290 gross / $9,981 net — partial year, active management |
| Airbnb Rating | 4.97 out of 5.0 stars |
| Slow Season | 10 reservations Nov–Feb, demonstrating year-round demand |
| Current Rates | $109/night weekends · $99/night weekdays · $50 cleaning fee |

PHASE BREAKDOWNS

# The Expansion Plan

Each phase is designed to generate revenue before the next phase requires significant capital. There is no single moment of high risk — the business builds on itself, stage by stage.

Phase 1 Immediate Revenue Optimization ¦ $2,000–$5,000 ¦ Months 1–3

- Expand from Airbnb-only to VRBO, Booking.com, Hipcamp, and wellness directories (Retreat Guru, BookRetreats.com) - Create direct booking website to capture guests without platform fees (saves 3–15% per booking) - Implement dynamic pricing based on 4.97-star rating, seasonal demand, and local events - Introduce weekday remote worker rates and extended-stay pricing for 5+ night bookings - Offer Reiki sessions to cottage guests ($75/session) and open to local community - Upgrade to on-demand water heater — highest-impact, lowest-cost improvement; directly protects the 4.97-star rating - Guided forest bathing walks ($30/person), stargazing evenings ($25/person), small group workshops - Host monthly donation-based healing circles to build reputation and mailing list - Expected revenue: $20,000–$30,000 annualized from optimization alone

Phase 2 Wellness Programming & Property Enhancement ¦ $15,000–$25,000 ¦ Months 3–9

- Weekend wellness retreats (Reiki, meditation, healing circles) — 2–4 per month - Day workshops: gardening, herbalism, sustainable living, nature crafts - Custom private retreats for small groups: women's circles, grief retreats, creative retreats - Reiki training and certification courses - Outdoor meditation and ceremony areas with covered seating - Medicinal herb garden expansion, creek-side seating, marked hiking trails - Pond repair and enhancement for reflection space - Professional photography of property and retreat experience - Projected programming revenue: $30,000–$43,000/year

Phase 3 Cottage Winterization ¦ $12,000–$18,000 ¦ Months 9–12 (timed for Fall)

- Enclose the back porch bathroom with walls and windows — preserving natural light and character - Add heating to enclosed bathroom and porch area for four-season comfort - Enhanced landscaping and meditation garden spaces - Goal: maintain the outdoor shower experience guests love while blocking wind and cold - Projected rate increase: $99–$109/night → $150–$175/night - Year-round occupancy eliminates the current seasonal gap during cold months

Phase 4 Zome Guest Dwelling ¦ $35,000–$50,000 ¦ Year 2

- Install a Zomes.com bio-ceramic dwelling (ZomePod or ZomeOffice, 120–170 sq ft) on existing RV hookup site - Fireproof to 2,200°F, waterproof, mold-proof, pest-proof, 140 mph wind rating - Assembles in 5–10 days; placed on non-permanent wood deck platform (often qualifies as auxiliary structure) - 90% recyclable, carbon-neutral cement construction — eco-friendly appeal - Existing water and electricity hookup at site eliminates major infrastructure cost - Toilet, shower, and kitchen facilities served by the converted 700 sq ft bathhouse - Target rate: $150–$200/night · At 50% occupancy: $27,000–$36,000/year - Zome structure: $20,000–$25,000 · Deck/platform: $5,000–$8,000 · Furnishings: $4,000–$7,000

Phase 5 Second Zome & Expanded Capacity ¦ $40,000–$60,000 ¦ Years 3–4

- Second, larger Zome (170–265 sq ft) on one of the property's additional buildable sites - Creates a third unique guest accommodation and enables larger group bookings - Enhanced outdoor gathering spaces: covered ceremony area, fire circle, creek-side seating - Property-wide trail improvements, signage, lighting, and landscaping - Second Zome adds $27,000–$36,000/year · Expanded retreat capacity: $40,000–$55,000/year - Community event rentals: $10,000–$15,000/year

Bathhouse & Communal Kitchen Conversion

The existing 700 sq ft building will be converted into a shared bathhouse and communal kitchen serving all glamping accommodations. Estimated cost: $12,000. This shared infrastructure eliminates the need for individual plumbing to each Zome structure, significantly reducing per-unit buildout costs.

CAPITAL ALLOCATION

# How the Investment Is Used

| Category | Amount | Notes |
| --- | --- | --- |
| Phase 1 — Revenue Optimization | $5,000 | Platforms, website, marketing |
| Phase 2 — Programming & Improvements | $25,000 | Outdoor spaces, gardens, retreats |
| Phase 3 — Cottage Winterization | $15,000 | Bathroom enclosure, heating, porch |
| Phase 4 — Zome Guest Dwelling | $40,000 | Structure, deck, furnishing, site prep |
| Bathhouse & Communal Kitchen | $12,000 | Toilets, showers, shared kitchen |
| Marketing & Branding | $7,000 | Website, SEO, photography |
| Operating Reserve | $20,000 | Working capital buffer |
| Contingency | $16,000 | Unexpected costs |
| TOTAL | $125K–$150K | Full buildout, all phases |

REVENUE PROJECTIONS

# Conservative 3-Year Path

These figures are estimates based on current rental performance, comparable small-scale retreat operations, and conservative occupancy assumptions. Projections will be updated quarterly as real data becomes available.

| Revenue Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Cottage Rentals | $25K–$30K | $40K–$50K | $50K–$60K |
| Reiki & Healing | $8K–$12K | $12K–$18K | $15K–$22K |
| Day Experiences | $5K–$8K | $8K–$12K | $12K–$15K |
| Retreat Programs | $15K–$20K | $30K–$43K | $45K–$60K |
| Zome Rentals | — | $27K–$36K | $54K–$72K |
| Events & Community | $2K–$4K | $5K–$8K | $10K–$15K |
| TOTAL | $55K–$74K | $122K–$167K | $186K–$244K |

Year 1 revenue grows as optimizations take hold. Year 2 unlocks a step-change with the Zome accommodation. Year 3 reflects full multi-stream maturity.

MARKET ANALYSIS

# The Wellness Tourism Opportunity

## Global Market

The global wellness tourism market was valued at approximately $950 billion in 2024, with projections ranging from $1.7 to $2.0 trillion by 2030–2034 (Straits Research, Arizton, Precedence Research, IMARC Group). Growth rates range from 6–11% annually across major research sources. North America accounts for roughly 35–42% of the global market.

## Key Market Trends

- Pet-Inclusive Travel: 78% of American pet owners travel with their pets annually; 52% of all travelers factor pet accommodations into their plans (APPA, Motel 6/2024 survey). Seven Feathers' no-size-restriction, no-fee pet policy is a direct competitive advantage.

- Homesteading & Self-Sufficiency: Post-pandemic interest in gardening, sustainable living, and food self-sufficiency continues to drive demand for hands-on educational experiences.

- Remote Work & Extended Stays: High-speed internet combined with a secluded natural setting creates conditions for extended stays and remote work retreats — a rapidly growing segment.

- Nature-Based Healing: Demand for forest bathing, earth-based ceremony, and outdoor wellness programming has grown significantly since 2020 and continues to expand.

## Location Advantage: Ashe County, NC

Ashe County is a rural mountain community in the northwestern corner of North Carolina, bordering Virginia and Tennessee. The area draws visitors year-round for the Blue Ridge Parkway, Grayson Highlands State Park, New River State Park, and the Mount Jefferson area.

While Ashe County does not have the tourism volume of Asheville or Boone, it offers something those markets cannot: genuine seclusion, quiet, and wide-open land at a fraction of the cost. Guests seeking nature immersion, spiritual practice, and digital detox actively seek out locations removed from commercial tourism corridors.

The lower cost of living and land values in Ashe County also allow the retreat to offer competitive pricing while maintaining healthy margins — a structural advantage over competitors in higher-cost markets.

## Competitive Position

Seven Feathers Wellness Retreat sits at the intersection of several underserved niches:

- Small, intimate, owner-operated sanctuaries (as opposed to large commercial retreat centers)

- Pet-friendly properties with genuine space — fenced acreage, creek access, no restrictions

- Accessible pricing without sacrificing authenticity or experience quality

- Nature-based spiritual programming led by a credentialed, on-site Reiki Master

- Multi-revenue model combining nightly rentals, healing services, and retreat programming

RISK MITIGATION

# Built-In Safety Factors

Every element of the expansion plan has been designed to limit downside exposure and build on demonstrated, real demand.

## Existing Revenue Base

The property is already generating rental income with a 4.97-star Airbnb rating. This is not a speculative venture — it is an expansion of an operating business. Revenue continues at every stage of the buildout.

## Proven Demand

The property generated up to $14,487 in a single year under casual, occasional management — without active marketing, year-round availability, or on-site hosting. Under active management in 2025, it reached $10,290 with significant capacity still untapped. Even during the slow season (November–February), the property recorded 10 reservations. Demand for this location is real and demonstrated.

## Phased Approach

Investment scales with demonstrated success at each stage. Phase 1 requires minimal capital ($2,000–$5,000) and begins generating incremental revenue immediately. Each subsequent phase is funded in part by the revenue generated in the prior phase — limiting the amount of capital at risk at any one time.

## Owner-Operated Advantage

The owner lives on the property full-time and serves as host, retreat facilitator, and property manager. This eliminates property management fees (typically 15–25% of gross revenue), enables same-day guest response and turnover, and ensures the authentic, personal hospitality that drives the 4.97-star rating.

## Diversified Income Streams

The business is not dependent on any single revenue source. Nightly rentals, Reiki sessions, day experiences, retreat programming, and community events each contribute independently — so a soft period in one stream does not collapse the whole operation.

## Eco-Friendly Infrastructure

Zome dwellings use bio-ceramic MgO panels rated fireproof (to 2,200°F), waterproof, mold-proof, and pest-proof with a 140 mph wind rating. They assemble in 5–10 days with no heavy machinery and are placed on non-permanent foundations — simplifying the permitting process in Ashe County and reducing construction risk.

## Transparency Commitment

All market statistics cited in this document are sourced from published industry research and are noted where approximate or projected. Financial projections will be updated quarterly as real data becomes available. Investors will receive regular, honest communication about performance — including what is working and what needs adjustment.

INVESTMENT STRUCTURE

# Ways to Partner

The specific investment structure is open for discussion and will be tailored to align with investor goals and preferences. Property acquisition is being pursued separately through owner financing, keeping the retreat business investment distinct from the land purchase.

## Partnership Options

- Equity: Equity Stake — Own a percentage of the retreat business, sharing in revenue growth and long-term value. Distributions tied to profitability milestones. Formal operating agreement defines rights and responsibilities.

- Revenue Share: Revenue Share — Receive an agreed percentage of gross or net revenue over a defined period. Can be tied to specific streams (rentals, retreats, healing services). Transparent quarterly reporting as standard.

- Loan: Loan with Interest — Straightforward loan structure with agreed interest and repayment timeline. Repayment begins when revenue milestones are reached. Option to convert to equity if both parties prefer.

- Non-Financial: Non-Financial Partnership — Skills, networks, labor, materials, or expertise that contribute meaningfully. Marketing, construction, wellness facilitation, or network connections all have real value here.

The best agreements are built around what each person brings and what they need in return. If you have an idea that doesn't fit neatly into these categories — bring it.

EXIT STRATEGY

# Path to Return

Investors have multiple clear options for realizing a return on their investment, depending on the structure agreed upon and the performance of the business over time.

- Sale as Turnkey Business — The property and retreat operation, once established with multiple revenue streams and a strong reputation, can be sold as a turnkey wellness retreat business. Comparable established retreat properties in the Blue Ridge region command a significant premium over undeveloped land.

- Refinance to Return Capital — Once the property has appreciated in value and the business demonstrates consistent revenue, refinancing can return investor principal while the retreat continues operating.

- Ongoing Profit Sharing — Investors who prefer long-term participation can receive ongoing distributions as the business grows and matures across Years 2–5 and beyond.

- Investor Buyout — After a successful proof of concept, the owner may seek to refinance or raise additional capital to buy out early investors at an agreed valuation.

Ready to Begin the Conversation?

7featherswellness@proton.me  ·  336-267-6897

Call or text welcome  ·  Email preferred for initial introductions

A place of healing, belonging, and sacred return.